# Meeting 22/8

Present: Jon, Aran, Martin, Stephen

Items Discussed:

* Generate Epic Stories
  + Decided on 4-5 epic stories
  + Breaking down into user stories to be divided
* Logbook
  + To be done on google docs, minutes uploaded to git
* Everyone allocated 1-2 epic stories
* Classes
  + Some can be done before Use Cases/User story are finalised
  + Jon and Martin to develop basic classes
  + Everyones got allocated use cases to work ons

Next Meetings: Wednesday 29/08 – 3pm

* Finalise User Stories
* Elaborate on UML diagram
* Begin implantation planning

# Meeting 29/8

Present: Jon, Martin, Stephen, Nat, Aran

Items:

1. User Stories
   * Need refining - everyone to critique others to get feedback
   * Need to be atomic, if there’s an option to split it, then split it
   * Specific acceptance criteria, need to be able to complete a module, and once it ticks of the AC then it is done, some are really vague
   * Distinguish between AC and new features
   * Features that aren’t necessarily in the brief explicitly…

Added new user stories regarding login details, viewing profiles

Everyone to go through and add comments to other user stories

Add acceptance criteria for all

Everyone to complete by Thursday/Friday

1. Classes
   * Start doing class diagrams
   * At least an early concept, have it done early to get feedback
2. Implementation
   * When do we want to start implementation (next week?)
   * Division of work…
3. Other notes
   * Repo organisation - classes in folders etc…?
   * Redefine User Points system? Make a bit smaller
   * Style convention - be consistent across everyones code

module\_name, package\_name, ClassName, method\_name, ExceptionName, function\_name, GLOBAL\_CONSTANT\_NAME, global\_var\_name, instance\_var\_name, function\_parameter\_name, local\_var\_name (for example…. From stackexchange/PEP8)

1. Deadlines
   * User stories - Sunday
   * Class diagram - Wk 9?? - to be done well before
   * First release - Wk 9